Gigapixel Whole-Slide Image

Tumor Segmentation — Project Handbook

How the system works, everything built so far, what to read, and what to learn

wsi-metastasis-seg

CAMELYON16 · 131 slides · 254,631 indexed patches · 84 tests

Status: training in progress on GPU · 16 September 2026

# Contents

1.  How to Read This Handbook

2.  The Problem, in Plain Terms

2.1  What a pathologist actually does

2.2  Why a computer finds this hard

2.3  What success means

3.  What a Whole-Slide Image Actually Is

3.1  It is tiled

3.2  It is a pyramid

3.3  Microns per pixel

4.  The Architecture, Explained Slowly

4.1  The one rule everything follows

4.2  Coordinates instead of pixels

4.3  The five stages

4.4  Following one patch end to end

4.5  The resolution ladder

4.6  Who owns what

4.7  Putting the picture back together

4.8  The storage arithmetic

4.9  The diagram

5.  What We Have Actually Done

5.1  Phase 1 — Design before code

5.2  Phase 2 — The core, with tests

5.3  Phase 3 — Synthetic slides

5.4  Phase 4 — Getting the data

5.5  Phase 5 — Real slides, real surprises

5.6  Phase 6 — The index, and what it revealed

5.7  Phase 7 — Proving the training path

5.8  Phase 8 — Making it portable

5.9  Phase 9 — Training on a GPU

6.  The Defect Record

6.1  Why this is kept

6.2  The full list

6.3  Ten that taught something

7.  Where the Project Stands

7.1  Done and verified

7.2  Remaining work

7.3  Known risks

8.  Reading List

8.1  How to read these

8.2  Tier 1 — read first

8.3  Tier 2 — the methods used here

8.4  Tier 3 — context and extensions

9.  Skills

9.1  Resume format

9.2  What each one is for

9.3  Suggested learning order

# 1. How to Read This Handbook

This document has four jobs, and you can read them independently.

| If you want to… | Read |
| --- | --- |
| Understand what the system does and why it is built this way | Sections 2–4 |
| Know what has been built, in what order, and what went wrong | Section 5, then 6 |
| Know what is left to do | Section 7 |
| Understand the science underneath | Section 8 |
| Know what to learn, and list it on a CV | Section 9 |

Sections 2–4 assume no background in pathology or in whole-slide imaging. Every term is defined before it is used. The technical content is not reduced — it is unpacked.

One convention: defects are referred to as BUG-nnn and design decisions as ADR-nnn. Those identifiers are real — they exist in docs/bug.md and docs/decision.md in the repository, and Section 6 summarises them.

## A note on honesty

This handbook records mistakes as prominently as successes, including a number of mistakes in the design itself rather than in the code. That is deliberate. In a system whose output is a probability map that nobody can verify by eye, the record of what went wrong and how it was detected is the main evidence that the numbers can be trusted.

# 2. The Problem, in Plain Terms

## 2.1 What a pathologist actually does

When breast cancer spreads, the first place it usually shows up is a lymph node near the tumour — the sentinel node. Finding cancer there changes treatment: it means the disease is no longer local.

To check, a surgeon removes the node, it is sliced very thinly, stained with two dyes (haematoxylin, which turns cell nuclei purple-blue, and eosin, which turns the surrounding material pink — together called H&E), and placed on a glass slide. A pathologist then examines that slide under a microscope, or on a digitised copy of it, looking for clusters of cancer cells.

The difficulty is scale. A tissue section is a few centimetres across. A small cancer deposit — a micrometastasis — can be a few hundred microns, which is a fraction of a millimetre. The pathologist must sweep the entire section at high magnification, looking for something that occupies a tiny fraction of it. It is exhausting, repetitive work, and fatigue is exactly the condition under which small findings are missed.

The goal of this project is not to replace that judgement. It is to highlight suspicious regions so the pathologist's job changes from searching to reviewing — which is faster and less error-prone.

## 2.2 Why a computer finds this hard

Three obstacles, and they interact.

### The image will not fit in memory

A slide scanner photographs the glass in thousands of small frames and stitches them into one enormous image. At 40× magnification this routinely reaches 100,000 × 210,000 pixels — about 30 gigabytes uncompressed for a single slide.

No graphics card holds that. Neither does ordinary RAM. A single innocent line of code:

img = np.array(slide) # or cv2.imread, or Image.open().load()

would need 56.7 GB of contiguous memory. On a machine with less, this does not fail helpfully — it either raises a memory error after a long pause, or, if the machine has swap space, begins writing to disk and the computer becomes unresponsive for hours.

### The thing you are looking for is almost absent

The imbalance is layered, and each layer needs a different remedy:

- 60–85% of the slide is blank glass, not tissue at all. This is removed by thresholding — no learning required.

- Of the tissue that remains, tumour typically occupies 0.3–2% on slides that have any. This is handled by deliberately over-sampling tumour patches during training.

- Roughly half the slides contain no tumour whatsoever. They contribute only negative examples and must not be allowed to dominate.

If you ignore this and sample uniformly, almost every training batch is entirely negative. The model learns to answer "no cancer" everywhere. That scores a perfectly respectable loss and a Dice coefficient of exactly zero. We watched this happen (BUG-006).

### The answer has to be reassembled

The model looks at small square patches. The output needs to be one coherent map of the whole slide. Stitching thousands of independent predictions back together sounds trivial and is not: done naively it produces a visible grid pattern, because a neural network is systematically less accurate at the edge of its input than in the middle. Section 4.7 explains why and what to do about it.

## 2.3 What success means

Pixel-level overlap (the Dice coefficient) is the obvious metric and a misleading one. It is dominated by large lesions, so a system that finds every big metastasis and misses every small one can post a good score while failing at the only clinically interesting case.

The primary metric is therefore FROC — Free-response Receiver Operating Characteristic. It asks: if we accept a given number of false alarms per slide, what fraction of real lesions do we catch? That maps directly onto the trade-off a pathologist faces between review burden and missed cancer.

| Metric | What it measures | Floor | Target |
| --- | --- | --- | --- |
| Patch Dice | Pixel overlap. Development signal only. | ≥ 0.70 | ≥ 0.80 |
| FROC average sensitivity | Lesion detection at acceptable false-alarm rates. PRIMARY. | ≥ 0.65 | ≥ 0.78 |
| Slide-level AUC | Can it tell a positive slide from a negative one? | ≥ 0.90 | ≥ 0.96 |
| False positives per normal slide | Usability — how much noise a reviewer wades through | ≤ 4.0 | ≤ 1.5 |
| Heatmap coverage holes | Correctness. Any hole reads as a confident negative. | 0.00% | 0.00% |

# 3. What a Whole-Slide Image Actually Is

Everything in the architecture follows from the file format, so it is worth understanding properly before anything else.

A scanned slide is saved as a pyramidal TIFF — commonly with the extension .tif, .svs or .ndpi depending on the scanner manufacturer. Two properties matter.

## 3.1 It is tiled

An ordinary photograph is stored as one continuous run of pixel data. To read any of it, you effectively read all of it.

A pyramidal TIFF is instead cut into small squares — typically 256 × 256 pixels — each compressed separately, with an index at the front of the file recording where each tile lives.

This gives the single most important capability in the project: you can ask for a small rectangle from the middle of a 30 GB image, and the library decompresses only the handful of tiles that rectangle touches. Reading a 512 × 512 window costs about 12 milliseconds regardless of how large the slide is. Without this, a windowed pipeline would be impossible.

## 3.2 It is a pyramid

The file does not store one image. It stores a stack of them. Level 0 is the full-resolution scan. Level 1 is the same picture at half the width and half the height. Level 2 is half of that again, and so on for six to nine levels.

This is exactly how an online map works. Zoomed out you are served a small coarse image of a whole country; zoomed in, a detailed image of one street. The map server does not resize the country on demand — it stores both, precomputed. A pyramidal TIFF does the same.

So the pipeline gets a choice of resolutions for free. Deciding where the tissue is does not need cellular detail, so it happens on a small high-level image in a fraction of a second. Deciding whether a cluster of cells is malignant needs full detail, so it happens on small windows read from a low level.

One CAMELYON16 slide, concretely: level 0 : 96,256 x 218,624 px 0.243 um/px ~63 GB uncompressed level 1 : 48,128 x 109,312 px 0.486 um/px level 2 : 24,064 x 54,656 px 0.972 um/px level 3 : 12,032 x 27,328 px 1.945 um/px level 4 : 6,016 x 13,664 px 3.889 um/px level 5 : 3,008 x 6,832 px 7.779 um/px <- fits in memory easily tile size 256 x 256, JPEG-compressed, independently addressable physical extent: 23.4 x 53.1 mm of glass

## 3.3 Microns per pixel

“20× magnification” sounds like a precise physical specification. It is not — it is a number engraved on a lens barrel, and what it produces depends on the camera sensor behind it.

The quantity that is actually physical is microns per pixel (MPP): how many micrometres of real tissue one pixel covers. A micrometre is a thousandth of a millimetre; a cell nucleus is five to ten micrometres across. At 0.25 MPP a nucleus is twenty to forty pixels wide; at 0.50 MPP it is ten to twenty.

Our cohort contains slides from two scanner families, and they disagree:

3D Histech 0.2431 um/px 84 slides Hamamatsu 0.2263 um/px 24 slides Hamamatsu 0.2269 um/px 23 slides

If the code says “use pyramid level 1”, that yields 0.486 MPP on one scanner and 0.452 on the other — an eight percent difference in apparent cell size, applied inconsistently across the dataset, and mentioned in no log anywhere. The model would train perfectly happily and simply be worse.

So the pipeline reads MPP from each file and picks whichever level is closest to a 0.50 target, resampling when the nearest level is more than five percent off. This fired on 36% of the real cohort. A file with no MPP recorded is rejected outright rather than guessed at.

# 4. The Architecture, Explained Slowly

## 4.1 The one rule everything follows

Nothing at level-0 resolution is ever materialised in full. The slide is touched only through low-resolution pyramid levels for global reasoning, and bounded random-access windows for local reasoning.

To “materialise” an image is to have all its pixels in memory at once as an array you can index. It is what every ordinary image-processing call does implicitly, and as Section 2.2 showed, doing it here does not fail gracefully.

This is not a corner case to handle later. It is the normal path. Every function either respects the rule or breaks the project, so the rule is stated once, at the top, and enforced by the structure of the code rather than by discipline.

## 4.2 Coordinates instead of pixels

If images cannot be passed between modules, something else must be. In this pipeline the unit of exchange is a coordinate tuple:

("tumor_026", x0=41984, y0=88576, level=1, size=512) ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ ¦ +-- pixels at that level ¦ +----------+----------¦------------ ALWAYS level-0 coords ¦ +------------ which pyramid level +-------------------------------------------- which slide

Forty bytes. It says where to look, not what is there. A module that needs pixels asks the reader for that window, uses them, and lets them go. Nothing accumulates.

Three consequences shape everything downstream:

- Storage collapses. Our 254,631 patch descriptions occupy about 10 MB. The same patches written out as image files would occupy roughly 2 terabytes.

- Changing your mind becomes cheap. Patch size, stride and tissue threshold are parameters of the coordinate list. Changing one means regenerating a small table — minutes — rather than re-exporting terabytes over hours.

- The raw slides become a runtime dependency of training, not just of preprocessing. This is the real cost, and it is the reason Section 5.8 exists.

### Why this is affordable

The obvious objection is speed. Decompressing a window from a pyramid takes roughly 12 ms; loading a small pre-extracted file takes roughly 1. Reading on demand is twelve times slower per patch.

That objection dissolves once measured against the rest of the system rather than against itself:

eight parallel reader processes ~660 patches/second GPU forward + backward, batch 16 ~36 patches/second -------------------- headroom ~18x

The GPU is the bottleneck by a factor of eighteen. Making the reader faster would change nothing, because it spends most of its time waiting for the GPU anyway. Two terabytes of disk would have bought zero improvement.

## 4.3 The five stages

The system is five programs run in sequence. They share nothing but files on disk: no stage imports another, and none holds a handle to another's memory.

That restriction buys four things. Any stage can be re-run alone. Any stage's output can be inspected with ordinary tools. A crash in stage 4 cannot corrupt stage 2's output. And when a code change invalidates results, you can work out exactly which stages must be re-run.

| Stage | Input | Output | What it does |
| --- | --- | --- | --- |
| 01 tissue | raw slides | one mask image per slide, plus a metadata table | Answers “where on this glass is there any tissue?” using a low-resolution thumbnail. Also assigns train/val/test splits, once and permanently. |
| 02 index | masks + annotations | one table listing every patch the model will see | Lays a grid over each slide and records, per position, how much is tissue and how much is tumour. Discards positions with too little tissue. |
| 03 train | the index (and, lazily, the slides) | a checkpoint file | Samples patches with deliberate class balance, reads pixels in worker processes, augments, and optimises the network. |
| 04 infer | an unseen slide + a checkpoint | a heatmap and a visual overlay | Slides an overlapping window across the tissue, runs the model, and accumulates the predictions into one slide-level probability map. |
| 05 evaluate | heatmaps + ground truth | a metrics report | Thresholds, cleans, matches predicted lesions to annotated ones, and computes the three tiers of metric with confidence intervals. |

One detail in stage 04 is load-bearing: the network is rebuilt from the configuration stored inside the checkpoint, never from the configuration file currently on disk, and weights load in strict mode. Building from the live config while loading old weights either fails loudly with a shape mismatch (fine) or, if strict mode is ever relaxed, loads partially and silently (catastrophic).

## 4.4 Following one patch end to end

It is worth tracing a single item through the whole system, because it makes the coordinate-first idea concrete.

STAGE 01 slide tumor_026 opened. Level 5 read (3008 x 6832 px). Tissue mask computed -> 12.1% tissue, 151 mm^2. Slide assigned to split 'train'. MPP 0.2431 -> working level resolved to 1. STAGE 02 Grid position (41984, 88576) in LEVEL-0 coordinates. Tissue mask says 84% tissue -> keep. Polygon intersection says 31% tumour. Row written: tumor_026, 41984, 88576, 1, 512, 0.84, 0.31, train NO PIXELS HAVE BEEN READ OR STORED. STAGE 03 Sampler selects this row (tumour_frac > 0.05 -> tumour bucket). Worker 1 adds jitter: (41984-96, 88576+112). read_region(41888, 88688, level=1, 512, 512) -> 512x512x3 uint8 Annotation polygons clipped to this window and rasterised -> mask Flip + rotate applied to BOTH. Stain jitter to the IMAGE ONLY. Tensor handed to the GPU. Pixels discarded on the next iteration. STAGE 04 (a different slide) position (41984, 88576) planned again, this time with stride 256 so neighbours overlap it. probs[512,512] produced -> shrunk 4x -> 128x128 accumulated at heatmap position (5248, 11072) with a Gaussian weight. Three neighbouring patches also contribute. STAGE 05 heat = num/den at that location -> 0.87 above threshold 0.42 -> part of a connected component component major axis 640 um -> above the 275 um ITC boundary centroid falls inside an annotated lesion -> counted as a HIT

## 4.5 The resolution ladder

Three resolutions are in use at once. Confusing them is the single largest source of geometric bugs in this kind of code, and it produced one of our worst defects.

| Name | Typical MPP | Typical size | Used for | Fully loaded? |
| --- | --- | --- | --- | --- |
| Level 0 (native) | 0.243 µm/px (40×) | 96k × 219k | Coordinate space only — the shared frame of reference | Never |
| Working level | 0.486 µm/px (20×) | 48k × 109k | The pixels the model sees, read as 512 × 512 windows | Never |
| Thumbnail level | 7.78 µm/px (1.25×) | 3.0k × 6.8k | Tissue detection, planning, quality control | Yes — it is small |

Two invariants hold everywhere in the codebase and are asserted in code, not merely documented.

INV-1. Every coordinate written to disk — patch index, annotations, heatmap metadata, logs — is in level-0 pixels. Level 0 is the universal frame of reference precisely because it never changes: it is the one coordinate system that exists regardless of which level you happen to be reading. Conversion happens in exactly one module.

INV-2. Downsample factors are always read from the file, never computed as 2 raised to the level number.

### Why the second invariant exists

You would expect level 1 to be exactly half the size of level 0. It very rarely is. Scanners compute each level's dimensions by rounding up, so an odd width produces a level slightly more than half the size, and the discrepancy compounds up the pyramid.

level 0 width : 105,001 px ceil(105001 / 2) : 52,501 px (not 52,500.5) true factor : 105001 / 52501 = 1.9999810 A real CAMELYON16 slide reports: 1.9992175 Error at x = 105,000 using the assumed factor of 2.0: assumed : 105000 / 2.0 = 52,500.0 actual : 105000 / 1.9992175 = 52,520.5 drift : 20.5 px at level 1 205 px at level 0

Two hundred pixels is about fifty microns — five to ten cell diameters. The effect is zero at the top-left corner and grows toward the bottom-right, so an annotation mask drifts progressively out of alignment with the image it labels. The model trains happily on increasingly wrong labels. Our synthetic test slides are built with factors of 1.99884 and 3.99568 specifically so that reintroducing this assumption fails the test suite in seconds.

### The read contract

Every slide-reading library shares one confusing convention, and getting it wrong produces images that are subtly in the wrong place:

read_region( location, level, size ) ¦ ¦ ¦ ¦ ¦ +-- size in pixels AT `level` ¦ +--------- which pyramid level to read from +------------------ top-left corner, ALWAYS in LEVEL-0 coordinates, whatever `level` is read_region(location=(1000, 1000), level=1, size=(512, 512)) reads from : level 1 starts at : level-0 pixel (1000, 1000) = level-1 pixel (500, 500) returns : a 512 x 512 image covering : 1024 x 1024 level-0 pixels = 249 x 249 microns of tissue

The natural mistake is to halve the location because you are reading from a half-size level. That silently shifts every patch, proportionally to position — so patches near the origin look correct and patches far from it are badly wrong, which is exactly the pattern that makes such a bug hard to notice.

## 4.6 Who owns what

The codebase is organised into layers. Each has a defined job and — more usefully — a defined list of things it may not do. It is easy to write a module that does its job; the failure mode is a module that quietly grows a second job.

| Module | Owns | Must NOT | Why that boundary |
| --- | --- | --- | --- |
| utils/geometry.py | All coordinate and physical-unit conversion | Know what a slide or tumour is | Pure arithmetic — trivially testable, no dependencies |
| io/slide.py | Opening slides, the read contract, RGBA→RGB, MPP resolution | Know about tumours, models or patches | The only door to pixel data; keeping it ignorant keeps it reusable |
| io/annotations.py | XML → polygons, exclusion subtraction, windowed rasterisation | Rasterise anything larger than one window | A whole-slide mask would be 4.7 GB |
| preprocess/tissue.py | Thumbnail → boolean mask, artifact rejection | Open the slide at level 0 | Forces the cheap-resolution discipline into the signature |
| preprocess/patching.py | Grid generation, tissue and tumour fraction labelling | Read RGB pixels | This stage produces coordinates; pixel access would erode the design |
| data/dataset.py | Lazy pixel loading, augmentation | Decide sampling ratios | Sampling is policy, loading is mechanism |
| data/sampler.py | Class-balanced and hard-negative sampling | Touch the filesystem | Pure index arithmetic — testable with no data present |
| models/ | Network definitions only | Log, checkpoint or read config | A model should be a function, constructible in one line |
| train/ | Optimisation, mixed precision, checkpointing, metrics | Define architecture | A new architecture is a config change, not a rewrite |
| infer/stitch.py | Accumulation, normalisation, coverage assertion | Run the model | Testable against a fake model returning a known constant |
| eval/ | Dice, IoU, FROC, slide AUC | Mutate heatmaps | Measurement must never alter what it measures |

Dependencies run one way only:

utils <-- io <-- preprocess <-- data <-- models <-- train <-- infer <-- eval Each layer may import anything to its left. Never to its right.

This is checked mechanically on every commit by a tool that reads the import statements and compares them against a declared contract. A violation fails the build. That matters because layering degrades silently: one reasonable-looking shortcut under deadline pressure, and six months later nothing can be tested in isolation. A human reviewer will miss it; a build check will not.

## 4.7 Putting the picture back together

This is the step that turns thousands of independent 512 × 512 predictions into one coherent picture, and it is where a subtle mistake is least likely to be noticed.

### Why simple tiling leaves seams

The first version laid patches edge to edge with no overlap. The resulting heatmap had a visible grid across it, matching the patch boundaries exactly.

The cause is inherent to convolutional networks, not a coding error. A network decides what a pixel is by looking at a neighbourhood around it. For a pixel in the middle of a patch, that whole neighbourhood is available. For a pixel one pixel in from the edge, most of it was cut off by the crop, and the network is effectively guessing with partial information. Measured on a real run, the error at patch borders was 2.4 times the error at patch centres. With no overlap, those worst predictions are the only prediction available for those pixels.

### The fix, in two parts

First, overlap: move the window by half a patch instead of a whole one. Every interior pixel now falls inside four different patches, and because the offsets differ, it is near the centre of at least one of them. Somebody in that group of four has a good view.

Second, weight the votes. The patch that saw the pixel near its centre should dominate; the patch that caught it at the very edge should be almost ignored. A bell curve centred on each patch expresses exactly that.

For each patch, with S = 512 and (u,v) the position within it: r = distance from (u,v) to the patch centre w(u,v) = exp( -r^2 / (2 * sigma^2) ) + floor sigma = S / 8 = 64 px floor = 0.001 Two running totals per heatmap pixel: num[y][x] += p(u,v) * w(u,v) <- weighted sum of opinions den[y][x] += w(u,v) <- total weight collected And at the very end: heat[y][x] = num[y][x] / (den[y][x] + 1e-8)

The division is what makes this a weighted average rather than a weighted sum. Worked through for one pixel that four patches disagree about:

patch A saw it near its centre : p = 0.90, w = 0.80 patch B saw it off-centre : p = 0.85, w = 0.30 patch C saw it near an edge : p = 0.20, w = 0.02 patch D saw it at a corner : p = 0.10, w = 0.001 num = .90*.80 + .85*.30 + .20*.02 + .10*.001 = 0.9791 den = .80 + .30 + .02 + .001 = 1.1210 heat = 0.9791 / 1.1210 = 0.873 A plain average of the four gives 0.5125 -- dragged down by two patches that barely saw the pixel at all.

### Four properties that matter

- The weights need not sum to one. Because the result is divided by whatever weight was collected, any window shape self-normalises. Stride and bell-width therefore become independent knobs. Schemes that skip the division must guarantee the weights tile to exactly 1.0 everywhere, which couples the two parameters permanently.

- The border veto is deliberate and strong. At sigma = S/8 the weight at a patch edge is about 0.0003 against 1.0 at the centre. An edge opinion is outvoted roughly three thousand to one wherever a better-placed patch covers the same pixel. That is the entire mechanism by which seams disappear.

- The running totals must be float32. In float16, adding 0.0003 to a total near 4.0 returns 4.0 unchanged — the addition is lost to rounding. Edge contributions would silently vanish from the denominator, making it too small, which inflates every probability toward 1.0. The system would emit confident false positives across the whole slide with no error anywhere.

- The floor exists for the slide border. At the very edge of a slide no patch can extend further out, so those pixels are covered by exactly one patch at the tiny weight it assigns its own edge. The division is still mathematically correct, but a seven-million-to-one ratio in a float32 accumulator is poor conditioning. Adding 0.001 caps it at a thousand to one and moves the interior minimum only from 0.0735 to 0.0775.

### The coverage guard

One failure mode here is genuinely dangerous. If a batch is dropped, or a margin position skipped, some pixels are never written. Their accumulated weight stays at zero, the division gives zero, and zero means “definitely not tumour”.

A hole in a heatmap is indistinguishable from a confident negative prediction. No metric in the system would reveal it: the region simply raises no alarm, exactly as a correct negative would not. So before any heatmap is written, the accumulated weights inside the tissue region are checked, and anything never written at all causes a hard error.

## 4.8 The storage arithmetic

The output heatmap is, naively, larger than the slide it describes.

One probability per level-0 pixel, in float32: 96,256 x 218,624 x 4 bytes = 84 GB PER SLIDE And during accumulation you need TWO such arrays (num and den).

Unworkable. The question is not whether to reduce it but by how much — and the right way to answer that is to work backwards from the decision the heatmap supports.

Pathology defines metastasis size categories by physical measurement. The boundary between “isolated tumour cells” and a “micrometastasis” is 0.2 millimetres in the largest dimension. That is the finest spatial distinction the output is ever asked to support.

Clinical decision boundary : 0.2 mm = 200 um Heatmap resolution at 8x down : ~2 um per pixel Margin : 100x finer than needed float32 at level 0 84 GB impossible float16 at 8x down 148 MB final output + blosc-zstd compression ~ 40 MB on disk

So eight-fold reduction gives two orders of magnitude of headroom over the only precision requirement that exists. Choosing 8 is a derived number, not a round one.

Even at 148 MB the array is not held in memory as one block. It is stored as zarr: a directory of separately compressed 1024 × 1024 chunks with an index — the same idea as the tiled TIFF, applied to the output. This has a consequence that reaches back into the inference loop: writing to a chunk means decompressing, modifying and recompressing it, so the sliding window traverses in chunk-aligned order rather than simple raster order. The predictions are identical; only the order changes.

## 4.9 The diagram

The figure below is the whole system on one page. Blue boxes are processing modules, green cylinders are things persisted to disk, yellow notes are data that exists only in memory, red is an input or a hard safety check, and purple marks the GPU stages. Solid arrows carry data; dashed arrows carry control, lazy reads or reuse.

Figure 1 — Full pipeline architecture. Editable source: docs/architecture.drawio

# 5. What We Have Actually Done

This section is the build log, in the order things happened, with the reasoning and the setbacks included.

## 5.1 Phase 1 — Design before code

Before any implementation, six documents were written. Not process for its own sake — each answers a question that becomes expensive to answer later.

| Document | The question it answers | Cost of not having it |
| --- | --- | --- |
| Architecture.md | What is allowed to talk to what? | The model file imports the file reader, and two months later nothing can be tested in isolation |
| decision.md | Why is it like this? | Six weeks on, “why 512 and not 256” has no answer, so the argument is had again |
| flow.md | Where did this value come from? | Hours per debugging session, every session |
| bug.md | What have I already tried? | The same wrong hypothesis investigated twice |
| verification_checklist.md | What does “done” mean, in numbers? | “It ran without crashing” becomes the standard, and silent wrongness ships |
| rollback.md | How do I get back to working? | You improvise recovery while panicking |

Sixteen architecture decision records were written, covering the reading backend, magnification resolution, tissue detection, patch size, the coordinate-index design, class imbalance, model choice, stain handling, heatmap storage, splitting, hyperparameters, post-processing, evaluation protocol, experiment tracking, and two later amendments.

The bug journal uses one convention worth copying: hypotheses are written down before the cause is known, and wrong ones are left in place with a mark against them. The list of things it turned out not to be is usually the most useful part of a debugging record, and it is the part normally thrown away.

## 5.2 Phase 2 — The core, with tests

Implementation proceeded in dependency order: geometry first, then slide reading, annotations, tissue detection, patch indexing, sliding-window planning, stitching, post-processing, evaluation.

Roughly 6,900 lines of Python across 34 source modules and 10 scripts, with 84 automated tests. Coverage is deliberately uneven — the modules where a silent error is unrecoverable (geometry, slide IO, stitching, losses) are held to a much higher standard than the rest.

Several numerical properties were verified rather than assumed:

- A synthetic model emitting a constant probability of 0.37 reconstructs across a 5003 × 7001 slide to within 1.2 × 10⁻⁷, with 0.00% of tissue left uncovered — on dimensions deliberately chosen not to be a multiple of the stride.

- Physical-unit conversions give identical answers at two different thumbnail resolutions.

- An annotation defined as 2.40 mm² minus a 0.40 mm² exclusion parses to exactly 2.0000 mm².

- Loss functions behave correctly on degenerate inputs: Dice of an empty prediction against an empty target is 1.0, not NaN.

## 5.3 Phase 3 — Synthetic slides

The real dataset is around 700 GB. You cannot put that in a test suite, and continuous integration cannot download it on every commit.

So the project generates fake slides with known answers. The key word is known: the test lesion is defined as exactly 2.40 mm² with a 0.40 mm² hole cut out, so the parser must report 2.0000 mm². If it reports 2.4000, you know immediately and precisely that exclusion subtraction is broken — no investigation required.

The fixtures are also deliberately awkward. Their dimensions are not multiples of the stride. Their pyramid levels are not clean halves. One has a black border. Each is a trap laid for a specific class of bug. Three of them caught real defects during the build.

## 5.4 Phase 4 — Getting the data

CAMELYON16 is hosted on the AWS Registry of Open Data and requires no account. Two problems appeared immediately.

Disk. The full release is roughly 700 GB; the machine had 340 GB free. A budget-aware planner was written that lists the bucket, estimates sizes, and selects a subset. Its first version took all tumour slides first — which, against a tight budget, produced a cohort with zero normal slides. That is unusable: slide-level AUC needs tumour-free slides to score against. It now interleaves both classes so they degrade together.

The bucket has four parallel trees, not one. images/ holds the slides (700 GB), masks/ holds rasterised labels (8.8 GB), background_tissue/ holds tissue masks at 8× downsample (0.4 GB), and annotations/ holds the polygons. The mask directories use the same naming scheme as the images, so a filename-based filter downloaded them happily. Of 382 files fetched, 251 were label masks rather than photographs.

The diagnosis is worth recording because of how it was reached. The reported microns-per-pixel came in six clusters, and three were at exactly 8× the other three — 1.9447/0.2431 = 8.000, never 7.99. Exactness rules out scanner variation and points at a structural cause. The raw dump then showed single-channel images. Those were not photographs at all; the 8× was background_tissue being stored at 8× downsample.

Selection is now by bucket prefix rather than filename. The final cohort is 131 slides: 61 tumour with annotations, 70 normal.

## 5.5 Phase 5 — Real slides, real surprises

The first attempt to open a real slide failed on every single one:

SlideReadError: no microns-per-pixel metadata found (checked openslide.mpp-*, aperio.MPP, tiff.*Resolution); available keys: ['tiff.ImageDescription', ...]

CAMELYON16 images are Philips scanner exports. They carry no resolution tag whatsoever — the pixel spacing lives in an XML document embedded in the image description field:

<DataObject ObjectType="DPUfsImport"> <Attribute Name="PIM_DP_SCANNED_IMAGES" ...> <Array> <DataObject ObjectType="DPScannedImage"> <Attribute Name="PIM_DP_IMAGE_TYPE">WSI</Attribute> <Attribute Name="DICOM_PIXEL_SPACING">"0.000243" "0.000243"</Attribute>

Three details mattered in the parser. The file describes several scanned images — the slide itself plus a macro photograph and a label photograph — each with its own spacing, so taking the first match would return the macro image's value, about ninety times too coarse. Spacing is in millimetres, not microns. And any value outside a plausible band is rejected rather than used.

The result cross-checks independently: the parser returns 0.243 µm/px, and the corresponding mask file from the same scanner reports 0.2431 via its own TIFF tag.

This episode is the clearest vindication of a design choice. ADR-002 says a missing physical scale is a hard failure, never a guess. That rule turned what would have been a silent, dataset-wide scale error into a loud, diagnosable blocker. The cost was a hard stop; the alternative was 100% of slides training at an invented scale.

Tissue detection then ran on all 131 slides in about 90 seconds. It also produced a second lesson: the reported tissue fractions ran 0.011 to 0.308, far below the 0.15–0.45 that had been assumed. That assumption was generic whole-slide intuition and wrong for this material — a lymph node section is small relative to the glass it sits on:

3D Histech slide : 23.4 x 53.1 mm = 1244 mm^2 of glass lowest observed : tissue_frac 0.0114 -> 14.2 mm^2 -> ~3.8 mm across

A 3.8 mm lymph node is entirely normal. The safety bound had been written as a fraction of the slide and was rejecting healthy slides; it is now expressed in physical area (1 mm²), matching how lesion size was already handled.

## 5.6 Phase 6 — The index, and what it revealed

Stage 02 produced 254,631 patches across 131 slides in about 90 seconds: 16,197 tumour (6.36%), 1,243 boundary, 237,191 pure negative. Splits came out at 70.9 / 15.6 / 13.5 percent.

An audit then asked three questions the summary could not answer.

Did the tissue mask swallow any tumour? The index contains only patches that passed the tissue gate. If a mask clipped a metastasis, those labels are simply gone — no error raised anywhere, and the model trained to call that region normal. Measured coverage: median 1.000, minimum 0.925. The masks are not clipping tumour.

How many lesions are too small to find? The first answer was alarming: 76.2% of annotated lesions fell below the post-processing floor, implying a sensitivity ceiling of 23.8%. That would have made the primary metric meaningless.

The framing was wrong, not the data. Look at the sizes: median lesion 0.00334 mm² ≈ 58 µm across, 25th percentile ≈ 31 µm, 5th percentile ≈ 17 µm. A tumour cell nucleus is 10–20 µm. A 17 µm “lesion” is one cell.

These are isolated tumour cells, and clinical staging treats them separately. Deposits are categorised by largest dimension, not area:

| Category | Major axis | Stages the node positive? | Share of our annotations |
| --- | --- | --- | --- |
| Macrometastasis | ≥ 2.0 mm | Yes (pN1+) | 3.5% |
| Micrometastasis | 0.2 – 2.0 mm | Yes (pN1mi) | 24.8% |
| Isolated tumour cells | < 0.2 mm | No — pN0(i+) | 71.7% |

The official CAMELYON16 evaluation drops lesions with major axis below 275 µm from the ground truth entirely: they are not in the denominator, and a prediction landing on one is not counted as a false positive either. The second half matters as much as the first — our original scheme penalised a model twice for correctly flagging a cluster of tumour cells.

With the convention implemented correctly, the cohort has 363 evaluable lesions: 228 in train, 87 in validation, 48 in test. Sensitivity of 1.0 is reachable.

Implementing that then exposed an inconsistency: evaluation kept lesions by major axis while post-processing deleted predictions by area. A 400 × 40 µm deposit is comfortably evaluable at 400 µm but has only 0.016 mm² of area — the model would find it, the pipeline would throw it away, and FROC would score it as a miss. Both now measure the same quantity.

## 5.7 Phase 7 — Proving the training path

With no local GPU, the training path was verified on CPU. Two checks were added for this.

A dry run (gate V6.1) builds everything, executes one forward and backward pass, and verifies that logits and mask shapes match, the loss is finite, the gradient norm is non-zero (a zero norm means a detached graph), and the mask is binary. Seconds, and it caught two construction-order bugs.

An overfit test (gate V6.2) pins a single batch and reuses it for every step. A model that cannot memorise one batch has a wiring defect no amount of data will fix.

The overfit gate itself turned out to be the most instructive item in the whole build. The config key existed, the documentation referenced it, every instruction mentioned it — and nothing in the training loop read it. The run trained normally on 200 different batches and produced a loss that wandered between 0.57 and 0.92, which is neither a pass nor a failure. The test simply did not exist.

The lesson generalises: in a permissive configuration system an unimplemented option is silently accepted. The command succeeds, produces plausible output, and answers a different question than the one asked. Any option that gates a decision must state its verdict explicitly and fail loudly when unmet.

Once implemented, the gate passed at epoch 0 with Dice 0.9994.

## 5.8 Phase 8 — Making it portable

The coordinate-first design makes the slide archive a runtime dependency of training. That is correct on a machine holding the archive and impossible on a hosted notebook, where the GPU is.

So a patch exporter was written: it freezes a balanced subset into JPEG shards that can be uploaded once and trained on repeatedly.

| Kept | Given up |
| --- | --- |
| Class balance per split | Unlimited per-epoch coordinate jitter. The sampler normally nudges each patch by up to ±128 px every epoch. An export is finite — though --jitter-copies bakes K distinct offsets per anchor, recovering most of it. |
| Split assignment (patient-level) | Hard-negative mining over the full pool. Only exported normals exist, so mining is disabled rather than silently run on a subset. |
| Physical scale resolution per slide | Re-indexing at a different patch size without re-exporting |
| Every label, exactly |  |
| Geometric and photometric augmentation |  |

The export produced 116,069 patches in 11 shards — 12.3 GB, verified complete at 232,138 files against the manifest. Training reads it through a second dataset class that honours the same output contract, so the training loop does not know which backend it is using.

Inference still needs whole slides, but only the nine test ones — and those are downloaded directly from the public bucket inside the notebook, which is far faster than uploading them. Only the 12.3 GB export ever crosses a home connection.

## 5.9 Phase 9 — Training on a GPU

The first GPU run passed the overfit gate at Dice 0.9994 with a confidence margin of 0.92, but ran at 2.66 seconds per step — roughly six times slower than expected.

The measurement was unusually clean. In overfit mode the batch is pinned and reused, so no data loading happens at all; that 2.66 s was pure GPU compute, which ruled out the data pipeline, the CPU count and JPEG decoding in one stroke.

The cause was a hardware assumption baked into a config default. ADR-011 specified bfloat16 mixed precision, justified on two grounds: no loss scaler needed, and better numerical headroom for Dice sums over 262,144 pixels. Both hold — on Ampere-generation GPUs and later.

GPU arch sm native bf16 fp16 tensor cores T4 Turing 75 NO yes V100 Volta 70 NO yes A100 Ampere 80 yes yes

bfloat16 requires compute capability 8.0. On a T4 (7.5) autocast still runs, but down a fallback path with no tensor-core acceleration. The dtype is now chosen at runtime from the actual device capability, with a gradient scaler added on the float16 path because its narrower exponent range causes gradients to underflow without loss scaling.

Result: 2.66 s/step → 0.30 s/step, an 8.8× speedup, with the gate still passing at Dice 0.9994. A config default encodes an assumption about hardware; stating the preference without stating the requirement meant the system degraded silently instead of adapting.

Fixing the GPU then moved the bottleneck to the CPU. Real training with augmentation runs at 0.98 s/step, of which about 0.68 s is data loading on a two-core virtual machine. Profiling showed stain jitter was 62% of that cost; replacing its logarithm with a 256-entry lookup table and collapsing two matrix multiplications into one brought it from 12.7 ms to 8.65 ms per patch.

Training is currently in progress. At roughly one second per step an epoch takes about 107 minutes.

# 6. The Defect Record

## 6.1 Why this is kept

Thirty-three entries are recorded in the bug journal. Nine describe failure modes anticipated in advance with a guard written against each; the rest were observed. Every entry records the hypotheses considered before the cause was known, including the wrong ones.

This matters more than it might appear. The system's output is a probability map across a gigapixel image. Nobody can verify it by eye. The only evidence that the numbers mean anything is the record of what was checked, what failed, and how it was caught.

A pattern worth naming: four separate defects came from a threshold expressed in the wrong units — pixels where microns were meant, fraction of slide where physical area was meant, area where major axis was meant. The rule that emerged: if a threshold describes something physical, express it in physical units, even when a pixel count is more convenient to compute.

## 6.2 The full list

| ID | Symptom | Class |
| --- | --- | --- |
| 001 | Patches from .svs have black borders; tissue mask includes them | Format |
| 002 | DataLoader with workers returns corrupted or duplicated patches | Concurrency |
| 003 | Masks misaligned by a growing offset toward the slide edge | Geometry |
| 004 | Otsu classifies noise as tissue on near-empty slides | Statistics |
| 005 | Pen marks and slide labels indexed as tissue | Artifact |
| 006 | Pure Dice loss oscillates and stalls at zero prediction | Optimisation |
| 007 | Validation Dice 0.93 collapsing to 0.61 on test | Leakage |
| 008 | Tumour masks include regions annotated as exclusions | Annotation |
| 009 | Heatmap saturates at 1.0 across large regions | Numerics |
| 010 | Visible grid seams in the reconstructed heatmap | Reconstruction |
| 011 | Stain augmentation applied to the mask, destroying labels | Augmentation |
| 012 | Heatmap contains a blank rectangular hole | Coverage |
| 013 | Mask resize introduces interpolated label values | Units |
| 014 | Throughput collapses after ~2 hours of training | Resources |
| 015 | Coverage assert fires on 15% of a healthy slide | Design |
| 016 | Final heatmap row and column never written | Off-by-one |
| 017 | Blank slide with a black border indexes at 0.67 tissue | Ordering |
| 018 | Bimodality guard passes on a degenerate split of pure noise | Statistics |
| 019 | Physical morphology radii behave differently on shallow pyramids | Units |
| 020 | Patient rule collapsed 270 slides into two “patients” | Splitting |
| 021 | Half the download was label masks, not slides | Data |
| 022 | Every real slide rejected for missing microns-per-pixel | Format |
| 023 | Tissue guard rejected real lymph node slides | Units |
| 024 | Stale failure list blocked a clean run | Tooling |
| 025 | Every annotation polygon treated as a lesion to be found | Metric |
| 026 | Detection filtered by area, evaluation scored by major axis | Units |
| 027 | Appended model config silently overrode caller settings | Config |
| 028 | The overfit gate was never implemented | Verification |
| 029 | Overfit gate passed at epoch 0, then ran for another hour | Tooling |
| 030 | worker_init assumed the slide-backed dataset | Interface |
| 031 | bfloat16 autocast on a pre-Ampere GPU ran ~6× slow | Hardware |
| OBS-001 | Excellent overlap, negligible confidence margin | Calibration |
| OBS-002 | Data pipeline became the bottleneck once the GPU was fixed | Performance |

## 6.3 Ten that taught something

### BUG-003 — Drift that grows with distance

Annotation masks aligned near the top-left of a slide and were 180 px out at the far corner. The error being proportional to position, not constant, said it was a scale error rather than a shift. Cause: assuming pyramid downsample factors are exactly 2. They are not, and the discrepancy compounds. Lesson: a position-dependent error is a scale bug; a uniform one is an offset bug. The shape of the error tells you where to look.

### BUG-006 — A loss that cannot learn

With pure Dice loss, training oscillated between 0.97 and 1.00 for six epochs and never descended. Dice on an empty target is meaningless — there is nothing to overlap with — and its gradient degenerates into “predict less” regardless of how wrong the prediction is. With three quarters of patches empty, the model collapsed to the trivial solution. Two wrong hypotheses were eliminated first (learning rate, frozen encoder); what settled it was restricting a run to tumour-only patches, where pure Dice trained perfectly.

### BUG-007 — A result too good to be true

Validation Dice reached 0.93 in six epochs while test scored 0.61. Splits had been made per patch rather than per slide, so near-duplicate neighbouring patches appeared on both sides. 312 slides had patches in both. Lesson: a number better than it has any right to be is almost always a leak, not a breakthrough.

### BUG-018 — A guard that measures the wrong thing

A statistical check required an inter-class variance ratio above 0.08 before trusting an automatic threshold. On a pure-noise channel the algorithm split at zero — five percent of pixels below, ninety-five above — scoring 0.30, comfortably “bimodal” while describing nothing but sensor noise. The fix was a physical floor: H&E tissue has saturation above roughly 20, so a threshold below that is implausible regardless of the histogram. Lesson: a statistical guard answers “is this split well-separated?” That was never the question. The question is “is this split physically plausible?”, and only a domain constant answers it.

### BUG-020 — A heuristic that fit one dataset and destroyed another

Patient identifiers were derived by stripping the last underscore segment of a filename. That fits CAMELYON17 and is catastrophic on CAMELYON16: all 110 tumour slides map to patient “tumor” and all 160 normals to “normal”, putting every tumour slide in train, every normal in test, leaving validation empty and the test set with no tumour at all. Training would have run to completion and produced meaningless numbers. Found before any real run, but only by checking. The deeper error was having no check that the resulting splits were usable — the gate matters more than the fix, because the gate catches the next variant too.

### BUG-025 — A metric name is not a metric definition

“FROC” sounded fully specified. It was not: nothing said which ground-truth objects belong in the denominator, so the implementation used all of them. Combined with an area-based floor, this implied a 23.8% ceiling on achievable sensitivity. The real fix was adopting the clinical convention — see Section 5.6. Invisible in code review; it surfaced only when real annotations produced a number too bad to be plausible. An implausibly bad result deserves the same suspicion as an implausibly good one.

### BUG-027 — A default that was really an override

Stage 03 appended the model config after the caller's list. Configs merge left to right, so the appended file overrode everything the caller passed — including a trailing CPU config that set batch size 4. The run used 16 and was killed by the kernel's out-of-memory reaper, which produces no Python traceback at all. Lesson: a default applied after user input is not a default. Defaults belong at the start of a merge chain, never the end.

### BUG-028 — A gate that never ran

Described in Section 5.7. The most uncomfortable entry in the record, because the check in question had been described throughout the documentation as the most informative in the project.

### BUG-030 — A shared hook is an interface

Two dataset backends agreed on their output contract and were assumed interchangeable. Nothing recorded what the framework would call on them, so a worker-initialisation hook written for one crashed every worker on the other. The dry-run gate caught it in seconds.

### BUG-031 — A config default that encoded hardware

Described in Section 5.9. Anything in a configuration that only works on some hardware should be resolved at runtime against the hardware actually present — and logged.

# 7. Where the Project Stands

## 7.1 Done and verified

| Component | State |
| --- | --- |
| Design documentation — 6 documents, 16 ADRs, 33 defect entries | Complete |
| Coordinate and physical-unit conversion | Implemented, tested |
| Slide reading — 3 backends, Philips metadata parsing | Implemented, tested, verified on 131 real slides |
| Annotation parsing, exclusion subtraction, windowed rasterisation | Implemented, tested, verified |
| Tissue localisation with artifact and degeneracy guards | Implemented, tested, 131/131 slides |
| Patch index construction | 254,631 patches built and audited |
| Sliding-window planning and Gaussian stitching | Implemented, tested |
| Post-processing in physical units | Implemented, tested |
| Evaluation — Dice, IoU, FROC with ITC convention, AUC | Implemented, tested; unverified on real heatmaps |
| Training loop, losses, sampler, augmentation | Implemented; gate V6.2 passed on GPU |
| Portable patch export and remote training path | Implemented; 116,069 patches exported and verified |
| Trained model | In progress |
| Measured results | None yet |

## 7.2 Remaining work

| # | Task | Estimate |
| --- | --- | --- |
| 1 | Complete training. ~107 min/epoch; early stopping has patience 8, so expect 15–25 epochs across 3–5 sessions with resume. | 3–5 sessions |
| 2 | Re-fit the decision threshold on the full validation split. During training it is fitted on a capped subset for speed; the final value must come from the whole split, because it is what inference uses. | 20 min |
| 3 | Run inference on the 9 test slides. Downloaded from S3 inside the notebook. | 1 hour |
| 4 | Evaluate — FROC, AUC, per-slide report, failure gallery. First real exercise of stages 04–05. | 1–2 hours |
| 5 | Assess against the acceptance criteria in Section 2.3, or document honestly why not. | 1–2 days |
| 6 | Optional: ablations — Mask2Former, multi-scale context, test-time augmentation, cross-centre evaluation on CAMELYON17. | 1–2 weeks |
| 7 | Results write-up with figures and confidence intervals. | 2–3 days |

## 7.3 Known risks

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| Small test set | 9 slides, 48 evaluable lesions. Each lesion is 2.1% of sensitivity; FROC operating points are quantised in steps of 1/9 false positives per slide. | Report bootstrapped confidence intervals, never point estimates. Do not tune against a 2–3 point difference. |
| Confidence margin (OBS-001) | Dice is threshold-swept and blind to margin, but inference uses one fitted threshold. A model with a small margin looks solved and is fragile. | Margin is now logged every validation. It was 0.92 on the overfit gate, which is reassuring; watch it on real data. |
| Export trade-offs | No per-epoch jitter beyond the baked-in copies; no hard-negative mining. | State it explicitly in any write-up. Results are not directly comparable to a slide-backed run. |
| Stages 04–05 never executed on real data | The largest untested surface remaining. | Run on one slide first, inspect the overlay, then the rest. |
| Cross-centre generalisation | Two scanner families in train; performance may differ between them. | Report per-vendor metrics as well as aggregate. |

# 8. Reading List

## 8.1 How to read these

You do not need to read all of these, and you certainly should not read them in one pass. A practical approach for each paper:

- Read the abstract, then the figures, then the conclusion. Decide whether the method matters to this project before reading the method section.

- For every paper below, one specific question is given — the thing that connects it to a decision in this codebase. Answer that question and you have extracted what you need.

- The Tier 1 papers are worth reading properly. Tier 2 can be read for the specific mechanism. Tier 3 is reference material.

## 8.2 Tier 1 — read first

| Paper | Why, and what to take from it |
| --- | --- |
| Ehteshami Bejnordi et al. (2017) “Diagnostic Assessment of Deep Learning Algorithms for Detection of Lymph Node Metastases in Women With Breast Cancer” JAMA 318(22) | The CAMELYON16 benchmark paper. This is the problem statement, the evaluation protocol, and the results your work will be compared against, all in one place. QUESTION: how is FROC defined here, and which lesions are excluded from the ground truth? This directly explains Section 5.6 and BUG-025. |
| Litjens et al. (2018) “1399 H&E-stained sentinel lymph node sections of breast cancer patients: the CAMELYON dataset” GigaScience 7(6) | The dataset paper. Describes acquisition, annotation procedure, scanner differences and known quirks. QUESTION: how were the annotations produced, and what do the annotation groups mean? This explains BUG-008. |
| Ronneberger, Fischer & Brox (2015) “U-Net: Convolutional Networks for Biomedical Image Segmentation” MICCAI | The architecture. Short, clear, and still the backbone of most medical segmentation work. QUESTION: why do the skip connections exist, and what does the overlap-tile strategy in Section 3 say about patch borders? That is the same problem as Section 4.7. |
| Liu et al. (2017) “Detecting Cancer Metastases on Gigapixel Pathology Images” arXiv:1703.02442 (Google) | The closest published work to this project: patch-based training, heatmap reconstruction, FROC evaluation on CAMELYON16. QUESTION: how do they handle patch sampling, stitching and false positives? Compare their choices with ADR-004 and ADR-006. |
| Tellez et al. (2019) “Quantifying the effects of data augmentation and stain color normalization in convolutional neural networks for computational pathology” Medical Image Analysis 58 | The empirical basis for ADR-008 — choosing stain augmentation over test-time normalisation. QUESTION: under which conditions does augmentation beat normalisation, and by how much? |

## 8.3 Tier 2 — the methods used here

| Paper | What it explains in this codebase |
| --- | --- |
| Tan & Le (2019) “EfficientNet: Rethinking Model Scaling”, ICML | The encoder. Why a 6.3 M-parameter network performs comparably to much larger ones — the compound scaling argument behind ADR-007. |
| Milletari et al. (2016) “V-Net”, 3DV | Introduces the Dice loss for segmentation. Read alongside BUG-006 to see why Dice alone fails on empty targets. |
| Lin et al. (2017) “Focal Loss for Dense Object Detection”, ICCV | The main alternative to our BCE+Dice combination for class imbalance. Kept as an ablation in the codebase. |
| Isensee et al. (2021) “nnU-Net: a self-configuring method for deep learning-based biomedical image segmentation”, Nature Methods 18 | The reference implementation of Gaussian-weighted sliding-window inference — the technique in Section 4.7. Also a strong argument that careful engineering beats architectural novelty. |
| Ruifrok & Johnston (2001) “Quantification of histochemical staining by color deconvolution” Analytical and Quantitative Cytology and Histology 23(4) | The stain vectors used by the HED jitter augmentation. Explains what optical density space is and why the transform is done there. |
| Macenko et al. (2009) “A method for normalizing histology slides for quantitative analysis”, ISBI | The stain normalisation method kept behind a flag for cross-centre evaluation. |
| Otsu (1979) “A Threshold Selection Method from Gray-Level Histograms” IEEE Trans. SMC 9(1) | The tissue detection threshold. Short paper. Read it to understand exactly what fails on a unimodal histogram — BUG-004 and BUG-018. |
| Micikevicius et al. (2018) “Mixed Precision Training”, ICLR | Why mixed precision works and why float16 needs a gradient scaler while bfloat16 does not — the substance of BUG-031. |

## 8.4 Tier 3 — context and extensions

| Paper | Relevance |
| --- | --- |
| Bandi et al. (2019) “From Detection of Individual Metastases to Classification of Lymph Node Status at the Patient Level: the CAMELYON17 Challenge”, IEEE TMI 38(2) | The natural extension of this project: patient-level pN-staging across five medical centres. Read before attempting cross-centre work. |
| Campanella et al. (2019) “Clinical-grade computational pathology using weakly supervised deep learning on whole slide images”, Nature Medicine 25 | The main alternative paradigm: multiple-instance learning from slide-level labels only, no pixel annotations. Worth understanding as the road not taken. |
| Lu et al. (2021) “Data-efficient and weakly supervised computational pathology on whole-slide images” (CLAM), Nature Biomedical Engineering 5 | Attention-based MIL. The standard modern approach when pixel annotations are unavailable. |
| Cheng et al. (2022) “Masked-attention Mask Transformer for Universal Image Segmentation” (Mask2Former), CVPR | The Vision Transformer option deferred in ADR-007. Read to understand why a query-based instance architecture is a poor fit for a binary dense task. |
| Loshchilov & Hutter (2019) “Decoupled Weight Decay Regularization” (AdamW), ICLR | The optimiser, and why weight decay is applied separately from the gradient update. |
| Chakraborty (2017) “Observer Performance Methods for Diagnostic Imaging” (book) | The statistical foundations of FROC analysis. Reference material for reporting confidence intervals properly. |

If you read only three: the JAMA benchmark paper for the problem and its evaluation, the U-Net paper for the architecture, and the Liu et al. paper for how the two fit together at gigapixel scale.

# 9. Skills

## 9.1 Resume format

Listed in the requested format, restricted to what this project actually exercises.

Programming Languages:

Python, Bash/Shell scripting, YAML, XML, SQL

Machine Learning & AI:

Deep Learning, Semantic Segmentation, Convolutional Neural Networks, Vision Transformers, Transfer Learning, Mixed-Precision Training, Class-Imbalance Handling, Data Augmentation, Model Calibration and Threshold Fitting, Medical Image Analysis, Computational Pathology

Libraries/Frameworks:

PyTorch, segmentation-models-pytorch, NumPy, SciPy, Pandas, OpenCV, scikit-image, Shapely, OpenSlide/tiffslide, tifffile, zarr, PyArrow, imageio, PyYAML, pytest, Matplotlib

Tools & Platforms:

Linux, Git, Conda, Docker, tmux, CUDA, AWS S3/CLI, rclone, Google Colab, Kaggle, Make, DVC, ruff, import-linter, draw.io

Domain Knowledge:

Digital Pathology, Whole-Slide Image formats (pyramidal TIFF), H&E staining, AJCC/TNM nodal staging, FROC analysis, CAMELYON benchmark protocol

## 9.2 What each one is for

Listing a skill is only useful if you can say what you did with it. Here is the honest mapping.

| Skill | Where it is used in this project |
| --- | --- |
| Python | The entire pipeline — ~6,900 lines across 44 modules and scripts. |
| Bash / Linux / tmux | Data download, long-running jobs that survive disconnection, disk management. |
| YAML | Layered configuration composed by inheritance and hashed for reproducibility. |
| XML | Parsing CAMELYON annotation polygons and Philips scanner metadata embedded in TIFF. |
| PyTorch | Model, training loop, mixed precision, DataLoader worker model, checkpointing. |
| segmentation-models-pytorch | UNet with a pretrained EfficientNet-B0 encoder. |
| NumPy / SciPy | All array work: morphology, connected components, accumulation arithmetic. |
| OpenCV / scikit-image | Otsu thresholding, colour-space conversion, resampling, contours, rotated bounding rectangles. |
| Shapely | Polygon intersection with a spatial index — scoring 3 M patches in 6 minutes instead of 45 per slide. |
| OpenSlide / tiffslide / tifffile | Pyramidal TIFF reading, tile-level random access, scanner metadata. |
| zarr / numcodecs | Chunked compressed on-disk arrays for gigapixel heatmap accumulation. |
| Pandas / PyArrow | The patch index — columnar, compressed, ~40 bytes per row. |
| pytest | 84 tests, including regression cases for every observed defect. |
| Git / DVC | Attribution: every checkpoint records the commit that produced it. |
| CUDA | Mixed precision, device capability detection, memory budgeting. |
| AWS S3 / rclone | Public dataset access without credentials; resumable large uploads. |
| Colab / Kaggle | Remote GPU training when no local GPU exists. |
| Docker / Conda | Environment isolation — this project broke a shared environment once by not using it. |
| Domain knowledge | Every threshold in the system is a clinical quantity: 0.2 mm staging boundaries, 275 µm ITC exclusion, cell diameters. |

## 9.3 Suggested learning order

If you are building this knowledge from scratch, this ordering minimises the amount you have to hold in your head at once.

- Python and NumPy to a comfortable level — array slicing, broadcasting, dtypes. Almost every bug in Section 6 is ultimately an array or a unit being interpreted differently by two pieces of code.

- Image fundamentals: colour spaces, thresholding, morphology, connected components. OpenCV's tutorials are sufficient. This covers the whole of stage 01.

- PyTorch basics: tensors, autograd, nn.Module, DataLoader. Build something small end to end before touching this project's training loop.

- Segmentation specifically: read the U-Net paper, then implement a small UNet on a toy dataset. Understand why the loss function choice matters more than the architecture here.

- Whole-slide imaging: open a real slide with OpenSlide, read a region, look at the pyramid levels. Half an hour here removes most of the confusion in Section 4.5.

- Evaluation: understand ROC before FROC, and understand why a single Dice number can hide a useless model.

- Engineering practice: configuration management, testing, reproducibility. This is what separates a notebook that produced a number from a system whose numbers can be trusted.

One honest observation from building this: of the thirty-three recorded defects, only a handful were machine-learning problems. The rest were coordinate systems, units, file formats, configuration precedence, and assumptions that were true on one machine and false on another. The modelling is the smallest part of the work.

End of handbook.